CAPSTONE PROJECT REPORT

Report 2 – Project Management Plan

Continuum AI – Knowledge Continuity Platform

– [Location], September 2026 –

Table of Contents

I. Record of Changes	3

II. Project Management Plan	4

1. Overview	4

1.1 Scope & Estimation	4

1.2 Project Objectives	6

1.3 Project Risks	7

2. Management Approach	8

2.1 Project Process	8

2.2 Quality Management	9

2.3 Training Plan	10

3. Project Deliverables	10

4. Responsibility Assignments	11

5. Project Communications	11

6. Configuration Management	11

6.1 Document Management	11

6.2 Source Code Management	12

6.3 Tools & Infrastructures	13

# I. Record of Changes

| Date | A*, M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 21/09/2026 | A | [TBD] | Init version |
| 21/09/2026 | A | [TBD] | Add scope, objectives, risks, process, quality, deliverables and configuration management |

*A - Added  M - Modified  D - Deleted

# II. Project Management Plan

Highlighted [TBD] markers indicate information that is not available in the project documents (Document, DATN-BE, DATN-FE) and must be provided by the team.

## 1. Overview

### 1.1 Scope & Estimation

The scope follows the accepted Continuum AI MVP baseline (10-week vertical slice). The work breakdown structure below groups the work by feature, based on the functional requirements. Complexity and estimated effort (man-days) are not defined in the source documents.

| # | WBS Item | Complexity | Est. Effort (man-days) |
| --- | --- | --- | --- |
| 1 | Feature 1: Identity, Access & Project Management |  | [TBD] |
| 1.1 | Authentication and session (JWT access token, rotating refresh token) | [TBD] | [TBD] |
| 1.2 | Three-role RBAC and scoped assignments (SME, Knowledge Owner, Successor) | [TBD] | [TBD] |
| 1.3 | Project, team and membership management; onboarding/offboarding states | [TBD] | [TBD] |
| 1.4 | project.create capability grant (issue, revoke, expire, audit) | [TBD] | [TBD] |
| 1.5 | Effective-permission evaluation and source/resource ACL | [TBD] | [TBD] |
| 2 | Feature 2: Knowledge Capture |  | [TBD] |
| 2.1 | Manual structured knowledge entry and required-knowledge templates | [TBD] | [TBD] |
| 2.2 | Daily / task notes (what, how, why, blockers, next steps) | [TBD] | [TBD] |
| 2.3 | Reminders for missing or overdue notes and required knowledge | [TBD] | [TBD] |
| 3 | Feature 3: Jira Cloud Integration |  | [TBD] |
| 3.1 | Connection and Jira-project mapping | [TBD] | [TBD] |
| 3.2 | Backfill of issues, comments and status | [TBD] | [TBD] |
| 3.3 | Idempotent webhook updates | [TBD] | [TBD] |
| 3.4 | Reconciliation and sync-failure handling | [TBD] | [TBD] |
| 4 | Feature 4: Source Upload & Ingestion |  | [TBD] |
| 4.1 | File upload (PDF, DOCX, Markdown, TXT, image) and Cloudflare R2 storage | [TBD] | [TBD] |
| 4.2 | Parsing / OCR / chunking with job retry and status | [TBD] | [TBD] |
| 4.3 | SAG indexing, source trace and search adapter | [TBD] | [TBD] |
| 5 | Feature 5: AI Extraction & Knowledge Lifecycle |  | [TBD] |
| 5.1 | Proposed Knowledge extraction with evidence (structured schema) | [TBD] | [TBD] |
| 5.2 | Knowledge verification (approve, edit, reject, request clarification) | [TBD] | [TBD] |
| 5.3 | Versioning, supersede / deprecate and validity interval | [TBD] | [TBD] |
| 6 | Feature 6: Permission-aware Assistant |  | [TBD] |
| 6.1 | Permission-aware retrieval, cited answer and verification status/date | [TBD] | [TBD] |
| 6.2 | Insufficient-evidence response | [TBD] | [TBD] |
| 6.3 | Gap detection and follow-up | [TBD] | [TBD] |
| 7 | Feature 7: Handover |  | [TBD] |
| 7.1 | Member handover: scoped checklist, successor assignment, readiness confirmation | [TBD] | [TBD] |
| 7.2 | Successor onboarding: scoped handover package and cited assistant | [TBD] | [TBD] |
| 8 | Feature 8: Audit & Administration |  | [TBD] |
| 8.1 | Audit log (technical, security and project/team scope) | [TBD] | [TBD] |
| 9 | Feature 9: Evaluation & Benchmark |  | [TBD] |
| 9.1 | Labeled benchmark dataset and question set | [TBD] | [TBD] |
| 9.2 | Baselines (vector RAG, SAG, Continuum) and ablation | [TBD] | [TBD] |
| 9.3 | Retrieval, answer, security and performance metrics | [TBD] | [TBD] |
| 10 | Testing & Quality Assurance |  | [TBD] |
| 10.1 | Unit, integration, end-to-end, AI evaluation, security, performance and reliability testing | [TBD] | [TBD] |
| 11 | DevOps & Deployment |  | [TBD] |
| 11.1 | CI (GitHub Actions) and reproducible Docker Compose deployment | [TBD] | [TBD] |
| 12 | Documentation & Reports |  | [TBD] |
| 12.1 | Proposal / SRS / SDD / backlog and demo plan (based on the baseline specification) | [TBD] | [TBD] |
| 12.2 | Architecture, data model, API contract, test plan and benchmark dataset documents | [TBD] | [TBD] |
|  | Total Estimated Effort (man-days) |  | [TBD] |

### 1.2 Project Objectives

Continuum AI addresses knowledge inheritance when a leader or member leaves a software project, changes team or transfers responsibility. The core hypothesis is that a project team can reduce knowledge loss and successor time-to-information by continuously capturing, verifying, maintaining and transferring member knowledge through a structured workflow and an evidence-grounded RAG assistant.

Success criteria

- At least one end-to-end flow runs on real data: source document → SAG index → Proposed Knowledge → human verification → Verified Knowledge → AI answer with citation.

- A benchmark compares at least a vector-RAG baseline, SAG and the Continuum validation pipeline.

- Unauthorized evidence leakage is zero in the security test suite; restricted evidence is not sent to the LLM.

- When evidence is missing, outdated or unverified, the system returns an insufficient-evidence result instead of inventing an answer.

- Missing or overdue required knowledge creates a visible follow-up action.

- A member departure produces a prioritized handover plan based on real gaps; a successor receives a scoped handover package and can ask cited questions.

- The benchmark reports retrieval and answer quality against labeled expected outputs, and the handover evaluation measures time-to-information, answer correctness or unresolved gaps.

- Architecture, data model, API contract, test plan and benchmark dataset documents exist, and deployment is reproducible with Docker.

Measurable targets defined in the specification

| Area | Target |
| --- | --- |
| Retrieval latency | p95 < 2 s for normal retrieval in the benchmark environment (LLM generation latency measured separately) |
| Normal AI response | 2–8 s; complex multi-hop / graph queries may target 5–15 s |
| Unauthorized evidence leakage | 0 in the security test suite |
| Citation | Every factual answer has evidence or an explicit insufficient-evidence result |
| Automatic verification | AI cannot set VERIFIED/ACTIVE or resolve a critical conflict on its own |
| Job reliability | Ingestion/extraction supports retry, status tracking, idempotency and failure reason |

These are technical targets of the project, not results already achieved; final results must be measured on the team’s benchmark.

Quality-by-stage targets (review / unit / integration / system coverage and defect limits), milestone timeliness and allocated effort per activity: [TBD] – not defined in the source documents.

### 1.3 Project Risks

Risks and mitigations are taken from the specification’s risk register. The possibility rating is not defined in the source documents.

| # | Risk Description | Impact | Possibility | Response Plans |
| --- | --- | --- | --- | --- |
| 1 | Scope is too large | The core flow is not completed | [TBD] | - Lock P0 features; advanced onboarding/offboarding is a stretch goal - Demonstrate 4–5 flows instead of every module |
| 2 | SAG upstream changes | The integration breaks | [TBD] | - Pin the SAG commit/tag - Keep an adapter boundary and integration tests - Fork only if required |
| 3 | AI extraction is wrong | Knowledge quality is poor | [TBD] | - Structured schema and evidence requirement - Human review - Acceptance metrics |
| 4 | Hallucination | Loss of trust | [TBD] | - Evidence-only answer policy - Insufficient-evidence state - Citation tests |
| 5 | Permission leak | Serious security failure | [TBD] | - Pre-retrieval ACL and tenant/source scope - Negative security tests |
| 6 | Dataset has no ground truth | Effectiveness cannot be proven | [TBD] | - Create the golden dataset early - Label it manually - Compare with baselines |
| 7 | LLM cost or availability | Demo is unstable | [TBD] | - Provider abstraction - Cached evaluation - Local/mock fallback for non-AI paths |
| 8 | Contribution unclear because open source is reused | The committee rates the team’s part lower | [TBD] | - SAG vs Continuum contribution table - Commit history, ADRs and benchmark - Domain features built by the team |
| 9 | Graph / entity duplicates | Retrieval noise | [TBD] | - Normalization and de-duplication - Namespace/type rules - Evaluate failure cases |
| 10 | Sensitive real data | Privacy / compliance risk | [TBD] | - Synthetic or anonymized capstone dataset - Retention and access policy |

## 2. Management Approach

### 2.1 Project Process

The project is delivered as a 10-week plan in six phases (Figure 1). P0 is the vertical-slice foundation with real data; P1 features are accepted only when P0 is stable.

| Phase | Week | Deliverables |
| --- | --- | --- |
| P0 – Foundation | 1 | Scope/actor decisions, DB/API contracts, dataset design, Docker baseline and module ownership |
| P1 – Access & project | 2–3 | Auth, 3 roles, project.create grant, project/team membership, ACL and audit |
| P2 – Capture & integration | 3–5 | Manual note, Jira backfill/webhook/reconciliation, R2 upload, parse/OCR/job status |
| P3 – Knowledge lifecycle | 5–7 | SAG index/trace, Proposed Knowledge, human verification, immutable version/evidence |
| P4 – Chat & handover | 7–8 | Permission-aware chat with citation and insufficient evidence, gap, scoped handover checklist |
| P5 – Evaluation & hardening | 9–10 | Dataset benchmark, leak tests, failure analysis, bug fixes, reproducible demo and report |

Figure 1. Delivery phases over the 10-week plan.

Every task follows the workflow defined in AI_WORKFLOW.md: receive the Jira task, read the rules and architecture, create a new branch from the latest origin/main, implement, test locally, commit, push, open a pull request into main, link it to Jira, get review and approval, and merge by an authorized teammate (Figure 2, section 6.2). API behavior is contract-first: request, response, error, scope, pagination and streaming semantics are approved in OpenAPI before implementation.

Development methodology (for example Scrum), iteration length and ceremonies: [TBD] – not defined in the source documents.

### 2.2 Quality Management

Testing strategy

| Test level | Scope | Examples |
| --- | --- | --- |
| Unit | Domain rules, validation, mapping, risk formula | Cannot verify without reviewer; validity overlap; permission scope builder |
| Integration | Core API ↔ MongoDB ↔ SAG ↔ LLM mock | Ingest mapping, search adapter, citation trace |
| E2E | User flows on UI/API | Upload → verify → ask; gap → follow-up → resolve |
| AI evaluation | Golden dataset and judge rubric / human review | Retrieval recall, faithfulness, extraction accuracy |
| Security | Auth/RBAC/ACL, prompt injection, data leakage | Finance source inaccessible to Sales; malicious document cannot override system policy |
| Performance | Load, retrieval, ingestion | Concurrent queries, large document batch |
| Reliability | Failure injection | SAG down, LLM down, job retry, duplicate ingestion |

Quality Assurance Approach

- Reviewing: every change goes through a pull request. Backend review covers architecture, logic, security, validation, error handling, performance and database query; frontend review covers UI/UX, component structure, state, API handling, reuse, responsive behavior and accessibility; database review covers schema, index, migration, backward compatibility and data-loss risk.

- Tools: Jest (backend), Vitest and React Testing Library (frontend), Playwright (browser end-to-end), Pytest (AI service).

- Quality gates: backend npm run check runs lint, typecheck, unit tests, e2e tests and build; frontend npm run check runs lint, typecheck, tests and build. GitHub Actions CI checks run on pull requests.

- Rules: write a failing test before adding behavior; treat files, webhooks, Jira data, user input and AI output as untrusted; permission filtering happens before evidence is sent to the AI engine.

Quality Metrics (from the evaluation methodology)

| Group | Metrics |
| --- | --- |
| Retrieval | Recall@5, Recall@10, MRR, Precision@K; supporting-evidence recall for multi-hop questions |
| Answer | Correctness, faithfulness/groundedness, citation correctness and completeness, answer relevance |
| Extraction | Knowledge Object precision/recall, entity F1, relationship F1, human acceptance/edit/reject rate |
| Gap / Conflict | Precision/recall or review acceptance rate for candidate gaps and conflicts |
| Security | Unauthorized evidence leakage rate (target 0) |
| Performance | Retrieval p50/p95, total response time, ingestion throughput, job failure rate |
| Cost | Tokens per query, model calls per query |
| Business proxy | Time-to-information, expert interruption proxy, knowledge coverage change |

### 2.3 Training Plan

No training plan is defined in the source documents. [TBD]

| Training Area | Participants | When, Duration | Waiver Criteria |
| --- | --- | --- | --- |
| [TBD] | [TBD] | [TBD] | [TBD] |
| [TBD] | [TBD] | [TBD] | [TBD] |
| [TBD] | [TBD] | [TBD] | [TBD] |

## 3. Project Deliverables

Due dates use the relative weeks of the 10-week plan; calendar dates are not defined in the source documents.

| # | Deliverable | Due | Notes |
| --- | --- | --- | --- |
| 1 | Foundation: scope and actor decisions, DB/API contracts, dataset design, Docker baseline | Week 1 | MVP scope and actor/role model are accepted baselines; backend repository has CI checks and the IAM v1 OpenAPI contract; frontend is bootstrapped from TailAdmin (repository history) |
| 2 | Access & project: auth, 3 roles, project.create grant, membership, ACL, audit | Week 2–3 |  |
| 3 | Capture & integration: manual note, Jira sync, R2 upload, parse/OCR/job status | Week 3–5 |  |
| 4 | Knowledge lifecycle: SAG index/trace, Proposed Knowledge, human verification, versions | Week 5–7 |  |
| 5 | Chat & handover: permission-aware chat with citations, gaps, handover checklist | Week 7–8 |  |
| 6 | Evaluation & hardening: dataset benchmark, leak tests, failure analysis, reproducible demo and report | Week 9–10 |  |
| 7 | Documents: architecture, data model, API contract, test plan, benchmark dataset | Throughout | Required by the project success criteria |
| 8 | Demo scenarios D1–D5 (verified search, multi-hop memory, gap closure, permission, offboarding risk) | Week 10 | Defense demo scenarios in the specification |

## 4. Responsibility Assignments

The specification defines five workstreams by role. Assignment of team members and the D/R/S/I matrix are not defined in the source documents.

| Workstream | Scope (from the specification) | Assigned member(s) |
| --- | --- | --- |
| Product / BA | SRS, use cases, acceptance criteria, benchmark questions, demo narrative | [TBD] |
| Backend | Domain model, RBAC, workflow, audit, APIs, database | [TBD] |
| AI / Retrieval | SAG adapter, benchmark, extraction, prompt/schema, evaluation | [TBD] |
| Frontend | Search/assistant, review center, interview, dashboard, admin | [TBD] |
| DevOps / QA | Docker, CI, test data, observability, load/security/e2e testing | [TBD] |

## 5. Project Communications

| Communication Item | Who / Target | Purpose | When, Frequency | Type, Tool, Method(s) |
| --- | --- | --- | --- | --- |
| Task tracking | All team members | Backlog, status and PR links per task | Continuous | Jira |
| Pull request review | Developers, teammate reviewers | Code review, approval before merge | Per pull request | GitHub pull requests |
| Database change notice | All team members | Announce collection/field/index/migration changes and data impact | Per database change | Team chat, standard [DATABASE CHANGE] template |
| Team meetings | [TBD] | [TBD] | [TBD] | [TBD] |
| Meetings with lecturer | [TBD] | [TBD] | [TBD] | [TBD] |

## 6. Configuration Management

### 6.1 Document Management

Project documents are versioned as Markdown in the Document repository, the canonical source for the specification, architecture and database design. The backend and frontend repositories keep their task plans and specifications under docs/ and tasks/. The folder structure of the Document repository is:

| Folder | Meaning |
| --- | --- |
| research-docs | MVP scope, actors/roles/permissions, daily workflow and Jira sync, and the Graduation Project Specification. |
| research-tech | Approved technology stack and architecture decisions. |
| architecture | System architecture: topology, frontend, services, storage/messaging/AI, security, orchestration, reliability. |
| database-design | Schema documents for each service and the schema catalogue. |
| deploy | Docker Compose files, Kubernetes manifests and backup scripts. |
| diagram | Interactive architecture diagram. |
| .agents | Project rules for AI coding agents (workflow and frozen core specifications). |
| Root files | README, AGENTS.md and AI_WORKFLOW.md (mandatory workflow), and per-tool instruction files. |

### 6.2 Source Code Management

Source Code Management Strategy

- Repository structure: separate repositories under the GitHub organization DATN-SPRING2027.

- Branching: every task uses a new branch created from the latest origin/main; no direct or force pushes to main; feature branches open pull requests into main only.

- Branch names: feat/<Name>-<task>-be-api (backend), feat/<Name>-<task>-fe-ui (frontend), feat/<Name>-<task>-db (database); fix/ or chore/ prefixes for bugs and chores when the team or Jira requires.

- Separation of concerns: database, backend and frontend changes use separate branches and pull requests (Figure 2).

- Commit standards: atomic commits following Conventional Commits (for example feat:, fix:, docs:, ci:).

- Code review: merge only after teammate approval, with no unresolved change requests or conflicts and with passing CI, build and tests.

- Database changes: any schema, index, enum, default, reference or validation change is a database change with its own pull request and a new, idempotent migration script; committed migrations are never edited; the team is notified using the standard template.

- Secrets: no secrets, tokens or populated .env files are committed; only safe placeholders in .env.example.

Repositories

| Repository | Content | Main technology |
| --- | --- | --- |
| Document | Specification, architecture, database design, deployment references, workflow rules | Markdown, YAML |
| DATN-BE | Continuum backend-core modular monolith with eight domain boundaries: iam, capture, jira, lifecycle, chat, handover, ingestion, notification; OpenAPI contracts | NestJS, TypeScript, Jest, Swagger |
| DATN-FE | Web application built on TailAdmin (dashboard shell, knowledge, assistant, verification, handover, administration screens) | Next.js 16, React 19, Tailwind CSS, TanStack Query, Vitest |
| AI service | FastAPI service integrating a pinned SAG version behind integrations/ai-engine; repository not present in the workspace: [TBD] | Python, FastAPI, Pytest |

Figure 2. Task delivery flow: Jira task, new branch, separate DB/BE/FE pull requests and review gate.

### 6.3 Tools & Infrastructures

| Category | Tools / Infrastructure |
| --- | --- |
| Technology | Next.js (App Router), React, TypeScript (Frontend); Node.js, NestJS, TypeScript (Backend); Python, FastAPI (AI service) |
| Database and storage | MongoDB with Mongoose (source of truth), LanceDB via SAG (initial retrieval index), Redis, Cloudflare R2 (S3-compatible adapter as fallback) |
| AI / Retrieval | Pinned zleap-sag, provider-agnostic LLM Gateway, SAG pipeline with MarkItDown or MinerU for parsing and OCR |
| Background jobs | Redis and BullMQ |
| Integrations | Jira Cloud REST API, webhooks and reconciliation |
| UI foundation | TailAdmin (Next.js edition, MIT license) with Tailwind CSS; TanStack Query and Zustand for state |
| Testing | Jest, Vitest, React Testing Library, Playwright, Pytest |
| API documentation | Swagger and OpenAPI |
| Version control | Git and GitHub (source code and documents) |
| Project management | Jira |
| CI/CD | GitHub Actions |
| Deployment | Docker Compose; Kubernetes manifests are kept in Document/deploy/k8s |